PROJECT COST PROPOSAL

Integrated POS, Inventory, Accounting & Business Intelligence System

Prepared for Hari Works Corporation

| Detail | Information |
| --- | --- |
| Client | Hari Works Corporation |
| Branches | Davao (Main), Iloilo, Bacolod, General Santos |
| Scope | Custom web-based system built from scratch: frontend, backend and database |
| Applications | Hari Works POS and Hari Works Back Office |
| Estimated Timeline | 1 to 2 month |
| Proposal Date | September 27, 2026 |
| Valid Until | October 27, 2026 (30 days) |
| Prepared By | Antonio Luis Martinez, Founder ALM IT Solutions |

# 1. Project Overview

This proposal covers the design, development and deployment of a centralized, cloud-based, multi-branch Point-of-Sale and Back Office Management System tailored to Hari Works Corporation’s fertilizer and agricultural products business. The system is an integrated ERP-lite solution with two primary applications:

- Hari Works POS: branch sales, payments, cashier shifts, receipts, returns, discounts and customer transactions.

- Hari Works Back Office: centralized inventory, purchasing, rebagging/production, accounting, financial reporting, branch management, analytics, administration and controls.

The system is built to support the four initial branches and to allow additional branches in the future without redesign.

# 2. Development Cost (One-Time)

| # | Component | What’s Included | Cost (PHP) |
| --- | --- | --- | --- |
| 1 | Planning & System Design | Requirements validation, system architecture, UI/UX wireframes, chart of accounts review with the accountant | ₱10,000 |
| 2 | Database | Centralized multi-branch database design, product/SKU and unit conversion structure, inventory and costing records (FIFO / weighted average), accounting ledger tables, audit logs, encryption, daily automated backups | ₱10,000 |
| 3 | Backend (Server & Business Logic) | POS transactions and payments, inventory and stock card, purchasing and suppliers, inter-branch transfers, rebagging/production with BOM and yield, customer credit and AR/AP, automated accounting engine, approval workflows, user roles and security, offline sync, BIR-related features | ₱10,000 |
| 4 | Frontend – Hari Works POS | Cashier interface, barcode/product search, mixed payments, discounts and returns, receipt printing, cashier shift and end-of-day, offline mode | ₱10,000 |
| 5 | Frontend – Hari Works Back Office | Owner and branch dashboards, inventory, purchasing, rebagging, accounting and financial statements, analytics, report builder (PDF/Excel/CSV), notifications, user and branch management, audit trail | ₱10,000 |
| 6 | Testing, Deployment & Training | System testing, user acceptance testing, data migration (products, opening balances), cloud deployment, user manuals, system-wide staff training | ₱20,000 |
|  | TOTAL DEVELOPMENT COST |  | ₱70,000 |

# 4. Branch Setup (One-Time, Per Branch)

The development fee covers central deployment (cloud server, database, system configuration and general training). Setup of each branch is a separate one-time fee.

| Item | What’s Included |  |  | Fee (PHP) |
| --- | --- | --- | --- | --- |
| Branch Setup (On-site) | POS app installation, printer/scanner/cash drawer configuration, network and internet check, branch and user account setup, opening inventory encoding assistance, test transactions, 1-day hands-on cashier and manager training |  |  | ₱20,000/ branch |
| Travel & Accommodation | Airfare, lodging and transport for on-site setup outside the developer’s base |  |  | At actual cost |
| TOTAL |  | ₱20,000 + travel | ₱20,000 |  |

# 5. Monthly Maintenance & Support

Maintenance starts after the 30-day warranty period and is billed monthly.

| Plan | Monthly (PHP) | Coverage |
| --- | --- | --- |
| Overall Maintenance Per Branch | ₱5,000 | Bug fixes, security updates, backup monitoring, up to 8 hours of support |
| Additional Customization Fee(Minor) | ₱5,000+ | This only covers additional minor business requirements or minimal updates and changes to the system. |
| Additional Customization Fee(Major) | ₱15,000+ | This only covers additional major business requirements or updates/changes to the system. |